AROGYA LINK

Implementation Documentation — SIH 2026

# 03 — Rules.md | AI & Engineering Rules

Purpose: Establish non-negotiable boundaries for implementation, especially around authentication, safety logic, AI use, data provenance, errors and offline behavior.

# 1. Authentication & Authorization Rules

Do not implement custom password hashing, custom login endpoints, self-issued JWTs or custom refresh-token handling.

Use Supabase Auth for Doctor/Admin authentication and session management.

Never ship the Supabase service-role key to the frontend.

Verify the bearer token in FastAPI before protected handler logic.

Resolve staff roles server-side from staff_profiles; do not trust client-editable metadata.

Every sensitive endpoint must explicitly enforce require_doctor or require_admin.

A hidden/disabled frontend button is never an authorization mechanism.

# 2. Safety-Critical Rules

Red-flag severity comes only from the deterministic Python rule engine.

Rules must be explicit, versioned and reviewable in red_flags.json.

Do not encode free-text safety conditions when a structured rule can be used.

Return severity, rule_id and evidence for every triggered rule.

Gemini must never independently determine emergency priority.

AI summaries are generated after deterministic safety results and reference them rather than replacing them.

# 3. AI / Gemini Rules

Only llm_service.py should call the Gemini API.

Normalize answers, OCR text and deterministic results into application-controlled structured input.

Prefer structured JSON/response schemas over free-form output.

Validate Gemini output with Pydantic before storage or display.

Reject malformed/schema-invalid output; do not silently repair it.

Preserve the Gemini draft and doctor-edited/approved version as separate versions.

A Gemini timeout or failure must not block access to deterministic patient data.

If traceability is enabled, every summary line must contain a resolvable source reference.

# 4. Patient Data & Consent Rules

Collect only encounter-required patient details.

Explicit consent must be recorded before clinical information is persisted.

The server must reject intake, document upload or answer submission without recorded consent.

Use a server-issued encounter UUID as the traceability anchor.

For ABHA integration, store the ABHA reference ID and consent artifact; do not store the Aadhaar number.

# 5. OCR Rules

Accept image/PDF uploads only within the configured size limit.

Persist upload metadata and OCR status.

Run OCR asynchronously/background where appropriate.

Treat OCR as extracted evidence, not ground truth.

Show the original document and extracted text side by side for doctor verification.

# 6. Voice Rules

Voice is optional and must never block the touch workflow.

Use Bhashini/AI4Bharat as primary multilingual STT and Whisper as fallback.

Always show the transcript for explicit confirmation before saving it as an answer.

If both STT paths fail, fall back to touch input.

# 7. Offline Rules

Queue unsent answers in IndexedDB using client-generated UUIDs.

Use Workbox/service worker caching for the app shell and required question/rule configuration.

Show offline state clearly.

Server-side red-flag evaluation remains authoritative after synchronization.

The /sync/answers endpoint must be idempotent so retries cannot create duplicate answers.

# 8. Error Handling Rules

Use a consistent JSON error envelope: {error_code, message, request_id}.

Authentication failures return 401; role mismatches return 403.

Do not expose secrets, raw tokens or unnecessary clinical data in errors.

Log failures with enough context to reproduce them without exposing unvalidated AI output to users.

# 9. Testing Rules

Question-engine and red-flag tests should exercise pure Python functions directly.

API tests should cover session/consent, intake, escalation and summary endpoints.

WebSocket tests must verify escalation broadcasts.

Authorization tests must verify out-of-role requests are rejected.

Offline tests must cover queueing, retry and idempotent synchronization.

Gemini failure tests must verify the doctor dashboard remains usable.

# 10. Documentation Consistency Rules

Keep the master implementation plan's terminology and phase labels intact unless a deliberate dependency-aware renumbering is explicitly documented.

When the addendum labels Phases 15–19 are used, preserve the source mapping: 15 ABHA/ABDM, 16 AYUSH, 17 Reminder System, 18 Smart Follow-up, 19 Traceable AI Summary.

If a dependency-aware execution order differs from the numbered labels, show both the source labels and the execution order; never silently swap phase names.